SentinelLens

Implementation Plan & Backend Architecture

Complete Engineering Execution Guide — 8-Week Build

| Document Type | Implementation Plan + Backend Architecture |
| --- | --- |
| Companion To | SentinelLens TRD v1.0, PRD v1.0 |
| Build Duration | 8 Weeks — 3 Phases |
| Date | June 14, 2026 |

# 1. Backend Architecture — Complete Picture

This section defines the complete backend system: how components connect, data flows, and where every boundary lives. Engineers should refer to this before writing any module.

## 1.1 Request Flow — End to End

| Step | Action | → | Output | Layer |
| --- | --- | --- | --- | --- |
| 1 | Analyst loads dashboard / triggers pipeline run | → | HTTP POST /api/v1/pipeline/run | P0 |
| 2 | PipelineRunner.run() called asynchronously | → | run_id returned immediately to caller | P0 |
| 3 | DataSource.get_events() fetches raw events | → | List[RawEvent] from BOTS or Splunk | P0 |
| 4 | Normalizer converts raw events to Event schema | → | List[Event] with validated fields | P0 |
| 5 | Correlator builds entity graph + clusters events | → | List[IncidentCluster] | P0 |
| 6 | FeatureExtractor computes 9-feature vector per cluster | → | IncidentCluster with .features populated | P0 |
| 7 | Scorer loads model; predicts score per cluster | → | List[ScoredIncident] sorted by score DESC | P0 |
| 8 | Repository persists all events, clusters, scores to DB | → | DB write with FK constraints | P0 |
| 9 | Frontend polls GET /pipeline/status/{run_id} | → | status: complete → frontend fetches GET /incidents | P0 |
| 10 | Analyst posts natural-language query to /investigate | → | InvestigationAgent.query() → SPL → results → summary | P2 |

## 1.2 Module Dependency Graph

Read this as an import dependency map. Arrows = 'imports from'. Violations of these boundaries are architecture defects.

| Module |  | May Import From |  | May NOT Import From |
| --- | --- | --- | --- | --- |
| api/routes/*.py | → | pipeline/, db/, models.py | ✗ | datasource/local.py, datasource/splunk.py directly |
| pipeline/correlator.py | → | models.py, pipeline/features.py | ✗ | datasource/*, db/*, agent/* |
| pipeline/scorer.py | → | models.py, pipeline/features.py | ✗ | datasource/*, db/*, api/* |
| pipeline/normalizer.py | → | models.py, datasource/base.py | ✗ | datasource/local.py, datasource/splunk.py |
| datasource/splunk.py | → | datasource/base.py, models.py | ✗ | pipeline/*, db/*, api/* |
| agent/mcp_agent.py | → | agent/base.py, models.py | ✗ | datasource/*, pipeline/* (reads DB via repository only) |

# 2. Backend Module Specifications

## 2.1 datasource/factory.py — DataSource Factory

Single entry point for obtaining the correct DataSource. All other modules call get_datasource() — never instantiate directly.

# datasource/factory.py

from sentinellens.config import settings

from sentinellens.datasource.base import DataSource

from sentinellens.datasource.local import LocalFileDataSource

from sentinellens.datasource.splunk import SplunkDataSource

_instance: DataSource | None = None

def get_datasource() -> DataSource:

global _instance

if _instance is None:

if settings.SPLUNK_HOST and settings.SPLUNK_TOKEN:

candidate = SplunkDataSource(settings)

if candidate.health_check():

_instance = candidate

return _instance

# Splunk configured but unreachable — fall through

_instance = LocalFileDataSource(settings.BOTS_DATA_PATH)

return _instance

def reset_datasource():

"""Used in tests and health-check recovery only."""

global _instance

_instance = None

## 2.2 datasource/local.py — LocalFileDataSource

class LocalFileDataSource(DataSource):

"""

Reads pre-exported BOTS JSON/CSV files.

Thread-safe: data is read-only after __init__.

"""

def __init__(self, data_path: str):

self._events = self._load_events(data_path)  # in-memory, read at startup

def _load_events(self, path: str) -> list[dict]:

if path.endswith('.json'):

with open(path) as f: return json.load(f)

elif path.endswith('.csv'):

return list(csv.DictReader(open(path)))

raise ValueError(f'Unsupported format: {path}')

def get_events(self, query, start_time, end_time, entity_filter=None):

# Filter by time window; query param is ignored in local mode

events = [e for e in self._events

if start_time <= parse_timestamp(e) <= end_time]

if entity_filter:

events = [e for e in events if extract_entity(e) in entity_filter]

return events

def health_check(self) -> bool: return True  # always healthy

def source_name(self) -> str: return 'local_bots'

## 2.3 datasource/splunk.py — SplunkDataSource

class SplunkDataSource(DataSource):

HEALTH_CHECK_TIMEOUT_SECS = 5

HEALTH_CHECK_RETRIES = 2

def __init__(self, settings):

self._service = connect(

host=settings.SPLUNK_HOST,

port=settings.SPLUNK_PORT,

token=settings.SPLUNK_TOKEN,

)

def get_events(self, query, start_time, end_time, entity_filter=None):

# Auto-generate SPL if query is empty

spl = query or self._build_default_spl(start_time, end_time)

results = self._service.jobs.oneshot(spl, count=10000)

return [dict(r) for r in ResultsReader(results)]

def _build_default_spl(self, start_time, end_time) -> str:

return (f'search index=* earliest="{iso(start_time)}"'

f' latest="{iso(end_time)}" | head 10000')

def health_check(self) -> bool:

for attempt in range(self.HEALTH_CHECK_RETRIES):

try:

self._service.info()  # lightweight endpoint

return True

except Exception:

if attempt == self.HEALTH_CHECK_RETRIES - 1: return False

time.sleep(0.5)

## 2.4 pipeline/normalizer.py — Event Normalizer

Critical: every error is logged and counted. Silent failures corrupt clustering.

class EventNormalizer:

SEVERITY_MAP = {'informational':1,'low':2,'medium':3,'high':4,'critical':5}

ENTITY_TYPE_PREFIXES = {'user:':EntityType.USER,'host:':EntityType.HOST,

'ip:':EntityType.IP,'proc:':EntityType.PROCESS}

def normalize(self, raw: dict) -> Event | None:

try:

ts = self._parse_timestamp(raw)

if ts is None:

self._log_failure('missing_timestamp', raw)

return None  # REJECT — timestamp required

entity_id = self._extract_entity(raw)

return Event(

event_id=str(uuid4()),

timestamp=ts,

entity_id=entity_id,

entity_type=self._infer_entity_type(entity_id),

event_type=self._map_event_type(raw),

severity=self._parse_severity(raw),

source=raw.get('sourcetype', 'unknown'),

raw_fields=raw,

tags=[],

)

except Exception as e:

self._log_failure(str(e), raw)

return None

def normalize_batch(self, raws: list[dict]) -> tuple[list[Event], int]:

events, failures = [], 0

for raw in raws:

result = self.normalize(raw)

if result: events.append(result)

else: failures += 1

return events, failures

## 2.5 pipeline/correlator.py — Graph Correlator

import networkx as nx

from datetime import timedelta

class EntityCorrelator:

MAX_CLUSTER_SIZE = 500  # hard cap — prevents runaway clusters

def __init__(self, window_minutes=15, min_cluster_size=2):

self.window = timedelta(minutes=window_minutes)

self.min_size = min_cluster_size

def correlate(self, events: list[Event]) -> list[IncidentCluster]:

events = sorted(events, key=lambda e: e.timestamp)

G = nx.Graph()

G.add_nodes_from(e.event_id for e in events)

# Group by entity_id first — avoids O(n^2) global comparison

by_entity: dict[str, list[Event]] = defaultdict(list)

for e in events: by_entity[e.entity_id].append(e)

# Also group by related entities found in raw_fields

self._link_raw_field_entities(events, by_entity, G)

for entity_id, entity_events in by_entity.items():

w = self.window

if len(entity_events) > 1000:      # high-activity guard

w = timedelta(minutes=5)

for i, eA in enumerate(entity_events):

for eB in entity_events[i+1:]:

if abs(eA.timestamp - eB.timestamp) <= w:

G.add_edge(eA.event_id, eB.event_id)

else: break  # sorted — no further matches

clusters = []

for component in nx.connected_components(G):

if len(component) < self.min_size: continue

cluster_events = [e for e in events if e.event_id in component]

if len(cluster_events) > self.MAX_CLUSTER_SIZE:

cluster_events = cluster_events[:self.MAX_CLUSTER_SIZE]

# log TRUNCATED warning

clusters.append(self._build_cluster(cluster_events))

return sorted(clusters, key=lambda c: c.time_start)

## 2.6 pipeline/scorer.py — Scoring Model

import joblib

from pathlib import Path

class IncidentScorer:

MODEL_PATH = Path('models/scorer_v1.joblib')

CONFIDENCE_THRESHOLDS = {'HIGH': 0.75, 'MEDIUM': 0.50}

def __init__(self):

if not self.MODEL_PATH.exists():

raise RuntimeError(

f'Scorer model not found at {self.MODEL_PATH}. '

'Run: python eval/train.py to generate it.'

)

self._model = joblib.load(self.MODEL_PATH)

self._model_version = self._compute_hash()

def score(self, cluster: IncidentCluster) -> ScoredIncident:

feature_vec = self._to_vector(cluster.features)

score = float(self._model.predict_proba([feature_vec])[0][1])

return ScoredIncident(

incident_id=str(uuid4()),

cluster=cluster,

score=score,

confidence_band=self._band(score),

model_version=self._model_version,

label=None,

)

def _band(self, score: float) -> str:

if score >= 0.75: return 'HIGH'

if score >= 0.50: return 'MEDIUM'

return 'LOW'

def _to_vector(self, f: IncidentFeatures) -> list[float]:

return [

f.event_count, f.event_type_entropy, f.severity_sum,

f.severity_max, f.entity_fan_out, f.time_density,

f.time_span_minutes, f.unique_sources,

f.perf_deviation_max if f.perf_deviation_max is not None else 0.0,

]

## 2.7 agent/mcp_agent.py — MCP Investigation Agent

class MCPServerAgent(InvestigationAgent):

MCP_TIMEOUT_SECS = 10

MAX_RESULT_ROWS = 1000  # SPL injection protection

def __init__(self, mcp_url: str, splunk_token: str):

self._mcp_url = mcp_url

self._headers = {'Authorization': f'Bearer {splunk_token}'}

def query(self, incident: ScoredIncident, question: str) -> InvestigationResult:

# Step 1: Translate NL question to SPL via MCP Server

context = self._build_context(incident)

spl_response = self._call_mcp_translate(question, context)

if spl_response is None:

raise MCPUnavailableError('MCP translation failed')

# Step 2: Execute SPL with row limit

spl = spl_response + f' | head {self.MAX_RESULT_ROWS}'

raw_results = self._execute_spl(spl)

# Step 3: Summarize results via MCP/hosted model

summary = self._call_mcp_summarize(question, raw_results)

return InvestigationResult(

analyst_query=question,

spl_generated=spl,

result_summary=summary,

agent_backend='mcp_server',

)

def _build_context(self, incident: ScoredIncident) -> dict:

return {

'incident_id': incident.incident_id,

'entities': list(incident.cluster.entities),

'time_start': iso(incident.cluster.time_start),

'time_end': iso(incident.cluster.time_end),

'event_types': list({e.event_type for e in incident.cluster.events}),

}

# 3. 8-Week Implementation Timeline

This is the binding execution plan. Every week has a non-negotiable exit gate. If a gate is missed, the team adjusts scope — not the gate.

## 3.1 Gantt-Style Week-by-Week Plan

| Week | Phase | Deliverables | Exit Gate |
| --- | --- | --- | --- |
| WEEK 1 | P0 | Foundation: - Repo initialized: Python 3.11, pytest, black, ruff, pre-commit, Docker - All dataclasses defined (models.py): Event, MetricPoint, IncidentCluster, IncidentFeatures, ScoredIncident - DataSource ABC written with full type hints - BOTS v3 dataset pulled and schema fully documented in /docs/bots_schema.md - Splunk dev license application submitted (non-blocking parallel task) - MCP Server spike: verify a basic call works — document result in /docs/mcp_spike.md - Frontend decision: HTMX vs React | models.py importable with zero errors. BOTS schema doc exists. ADR for frontend choice written. |
| WEEK 2 | P0 | Data Layer + Normalizer: - LocalFileDataSource: reads BOTS JSON and CSV, passes test suite - EventNormalizer: full field mapping table implemented - Unit tests: 100% coverage on normalizer, including all failure modes (missing timestamp, unknown severity, etc.) - SQLite DB schema applied (schema.sql) - Repository class: all parameterized INSERT/SELECT operations for events table | normalize_batch() on BOTS sample: <1% failure rate. All normalizer tests green. |
| WEEK 3 | P0 | Correlation + Scoring + Dashboard: - EntityCorrelator: full implementation with all edge cases from TRD §8.2 - FeatureExtractor: all 9 features computed and unit-tested - ML training: eval/train.py runs and produces scorer_v1.joblib + scorer_report.md - IncidentScorer: loads model, predicts, returns ScoredIncident - Flask API: /health, /incidents, /incidents/{id}, /incidents/{id}/timeline - HTMX dashboard: ranked incident list with score/band, event timeline drill-down - make demo: full pipeline runs with zero external deps in <60 seconds - Sample data bundled in /data/ — dashboard works out of the box | make demo succeeds. Evaluation report committed. Dashboard renders ranked incidents from local BOTS data. |
| WEEK 4 | P1 | Splunk Integration — Code: - SplunkDataSource: implements all DataSource ABC methods - Splunk SDK integration: search API, results parsing - HEC ingestion path (if needed for demo) - .env configuration: SPLUNK_HOST, SPLUNK_PORT, SPLUNK_TOKEN - health_check() with 5-second timeout + retry - Unit tests: SplunkDataSource mocked — same test suite as LocalFile - /datasource/status endpoint | SplunkDataSource passes full test suite with mocked SDK. Factory pattern selects correct source. |
| WEEK 5 | P1 | Splunk Integration — Live + Fallback: - Connect to live Splunk dev license instance - End-to-end: Splunk → normalizer → correlator → scorer → dashboard - Graceful fallback: kill Splunk connection → 'OFFLINE MODE' banner appears, dashboard stays live - Fallback test: verified by killing Splunk process mid-session - Optional: Splunk UF + OS metrics add-on → perf_deviation feature - Integration tests: test_pipeline_local.py and initial test_api_endpoints.py | Dashboard works on live Splunk data. Fallback test passes. 'OFFLINE MODE' banner verified. |
| WEEK 6 | P1 | Integration Hardening + Agent Scaffolding: - Full integration test suite: /pipeline/run → results stable across 3 consecutive runs - Performance: pipeline completes on 10k BOTS events in <30 seconds on a 2-core machine - InvestigationAgent ABC defined - SplunkSDKAgent (fallback): SPL generation via Splunk hosted models or SDK - Agent integrated into /investigate endpoint (Phase 2 scaffold) - Pipeline /run endpoint: async with proper status polling | Integration test suite green. Pipeline performance within spec. Agent fallback (SDK) produces valid SPL. |
| WEEK 7 | P2 | Investigation Agent — Full Implementation: - MCPServerAgent: translate → execute → summarize via MCP Server - Agent routing: try MCP → on failure surface 'Using fallback agent' → use SDK agent - HTMX chat panel in incident detail view - Display generated SPL in UI (transparency/audit value) - Agent evaluation: fixed set of 15 test questions, manual scoring → agent_eval.md - At least 1 end-to-end natural-language query demoable on video | MCPServerAgent: end-to-end NL query works on live incident. Fallback to SDK agent verified. Agent eval committed. |
| WEEK 8 | P0 | Polish, Docs & Submission: - Architecture diagram: drawn from actual built system, exported as PNG + SVG - README: max 10 commands from git clone to running dashboard - SETUP.md: Splunk integration guide with screenshots - OpenAPI spec: generated via flask-openapi3 - Test coverage: pytest --cov ≥ 80% on correlator + scorer - Demo video: <3 min, shows make demo → dashboard → incident drill-down → investigate query - MIT license headers on all source files - Final repo cleanup: no dead code, no credentials, no TODOs in tests | All hackathon deliverable checklist items ticked. make demo succeeds on clean machine. Video uploaded. |

# 4. Critical Path Analysis

These are the dependencies that, if delayed, delay the entire project. Non-critical-path work can slip without impact.

| Task | Blocks | Deadline | Risk If Missed |
| --- | --- | --- | --- |
| BOTS schema inspection | Normalizer design | WEEK 1 | Week 2 normalizer code becomes guesswork. Week 3 eval numbers invalid. |
| Splunk dev license application | All Phase 1 work | WEEK 1 | Phase 1 pushed to Week 5+. Demo depends on local data only. No MCP bounty. |
| DataSource ABC + factory finalized | All downstream modules | WEEK 1 | Week 2+ modules cannot be built correctly without stable interface. |
| eval/train.py produces scorer_v1.joblib | Scorer, Dashboard, Demo | WEEK 3 | Dashboard has no scores to show. make demo fails. End of Week 3 gate missed. |
| SplunkDataSource health_check() works on live instance | Phase 1 integration | WEEK 5 | Fallback mode only for Week 5 exit gate. Phase 1 deliverable partially missed. |
| MCPServerAgent produces valid SPL | Phase 2 primary path | WEEK 7 | Fall back to SplunkSDKAgent. Phase 2 works but MCP bounty likely missed. |

## 4.1 Parallel Work Streams

These work streams can proceed in parallel within the same week without blocking each other:

| Stream A — Data/ML | Stream B — Backend API/Infra |
| --- | --- |
| Week 1: BOTS schema + DataSource ABC | Week 1: Repo setup, Dockerfile, Makefile, config.py |
| Week 2: LocalFileDataSource + Normalizer | Week 2: SQLite schema + Repository class |
| Week 3: Correlator + Feature Extraction + Training | Week 3: Flask API routes + HTMX dashboard |
| Week 4: SplunkDataSource (unit tests with mocks) | Week 4: Agent ABC + SplunkSDKAgent scaffold |
| Week 5: Live Splunk integration + fallback test | Week 5: Integration tests + API hardening |
| Week 7: Agent evaluation (15 questions, manual score) | Week 7: MCPServerAgent + HTMX chat UI |

# 5. Configuration Reference

## 5.1 Environment Variables (.env)

| Variable | Required | Description |
| --- | --- | --- |
| DASHBOARD_PASSWORD | CRITICAL | HTTP Basic Auth password for the dashboard. No default — must be set. |
| BOTS_DATA_PATH | P0 | Path to BOTS JSON/CSV export. Default: data/bots_sample_events.json |
| SPLUNK_HOST | P1 | Splunk instance hostname. If unset, LocalFileDataSource is used. |
| SPLUNK_PORT | P1 | Default: 8089 |
| SPLUNK_TOKEN | P1 | Read-only search token. NOT admin credentials. |
| SPLUNK_MCP_URL | P2 | MCP Server URL. If unset, SplunkSDKAgent is used as fallback. |
| CORRELATION_WINDOW_MINUTES | P0 | Default: 15. Sliding window for entity correlation. |
| MIN_CLUSTER_SIZE | P0 | Default: 2. Minimum events to form an incident cluster. |
| MODEL_PATH | P0 | Default: models/scorer_v1.joblib |
| FLASK_SECRET_KEY | P0 | Session secret. Must be a random 32+ char string in production. |
| LOG_LEVEL | P0 | Default: INFO. Options: DEBUG ¦ INFO ¦ WARNING ¦ ERROR |

## 5.2 Makefile Commands

| Command | What It Does |
| --- | --- |
| make demo | Full local pipeline: load BOTS data → correlate → score → start dashboard on localhost:5000 |
| make test | Run all pytest unit + integration tests with coverage report |
| make eval | Run eval/train.py: train models, output precision/recall/F1/confusion matrix to eval/scorer_report.md |
| make docker-up | docker compose up --build: starts app container + SQLite volume mount |
| make lint | ruff check + black --check + bandit security scan |
| make clean | Remove __pycache__, *.db, coverage reports |
| make openapi | Generate OpenAPI spec from Flask routes → openapi.json |

# 6. Hackathon Bounty Strategy

The hackathon offers three $1,000 tool bounties. This section defines the minimum viable integration required to qualify for each and its dependency chain.

| Bounty | Prize | Required Integration | SentinelLens Touchpoint |
| --- | --- | --- | --- |
| Best Use of Splunk MCP Server | $1,000 | Non-trivial use of MCP Server — not just a ping | MCPServerAgent: NL query → MCP translate → SPL → execute → summarize. Shows MCP for both tool-use AND summarization. |
| Best Use of Splunk Hosted Models | $1,000 | Splunk-hosted LLM used for meaningful inference | SplunkSDKAgent fallback: uses Splunk hosted model to generate SPL from NL. Also used in result summarization if MCP unavailable. |
| Best Use of Splunk Developer Tools | $1,000 | Splunk SDK / REST / HEC / AI Assistant used meaningfully | SplunkDataSource (SDK), HEC ingestion path, OpenAPI spec as a Splunk app-compatible API surface. |

Strategy: Qualify for all three by design, not by luck. MCPServerAgent is the primary path for the MCP bounty — it must be end-to-end demoable. If MCP proves unstable, SplunkSDKAgent still qualifies for the Hosted Models bounty. Do not sacrifice Phase 0 stability chasing bounties — a broken Phase 0 demo loses the main $3,000 Security Track prize.

⚠️ Three Rules That Cannot Be Bent Rule 1: The DataSource interface is sacred. No downstream module imports local.py or splunk.py directly. Ever. Rule 2: make demo must work at the END OF EVERY WEEK from Week 3 onward. It is never broken. If adding Phase 1 breaks it, revert Phase 1. Rule 3: No metric is published until computed by eval/train.py on a held-out dataset split. A made-up number is worse than no number.